# BackerHub — Development Status Report

Date: 2026-03-23

# 1. Project Overview

BackerHub is a trilingual (English / Traditional Chinese TW & HK) poker tournament backing platform. Investors back skilled poker players by purchasing shares of tournament action and share in winnings. The platform handles listing creation, investment checkout, escrow, tournament result settlement, crypto payments, and KYC verification.

## Tech Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js 16.1.6 (App Router, Turbopack) |
| Frontend | React 19.2.3, Tailwind CSS 4, Framer Motion |
| Language | TypeScript (strict mode) |
| Database | Supabase (PostgreSQL + Row Level Security) |
| Auth | Supabase Auth (email + Google OAuth) |
| Payments | Crypto — USDT, USDC (Tron TRC-20), Bitcoin, Ethereum |
| i18n | next-intl (en, zh-TW, zh-HK) |
| UI Library | shadcn/ui + Base UI |
| Data Fetching | SWR (client-side caching) |
| Testing | Vitest (unit), Playwright (E2E) |
| Deployment | Vercel (HK region) |

# 2. Current Development Status

Total commits to date: 155. The platform is in active development with a working MVP deployed on Vercel.

## 2.1 Pages Implemented (27 routes)

### Public Pages

Landing page (/) — Hero, featured players, how-it-works, stats, testimonials, CTA

How It Works (/how-it-works)

About (/about)

Pricing (/pricing)

Contact (/contact)

Terms of Service (/terms)

Privacy Policy (/privacy)

Why BackerHub (/why-backerhub)

### Auth Pages

Login (/login) — Email + Google OAuth, password toggle

Signup (/signup) — Password strength meter, terms checkbox

Forgot Password (/forgot-password)

Reset Password (/reset-password)

### Core App Pages

Marketplace (/marketplace) — Browse listings with filters

Players Directory (/players) — Player directory with filters

Player Profile (/player/[id]) — Stats, ROI, reviews

Create Listing (/create-listing) — KYC-gated listing creation

Checkout (/checkout/[listingId]) — Share purchase flow

Submit Result (/submit-result/[listingId])

Player Dashboard (/dashboard/player) — Listings & earnings

Player Listings (/dashboard/player/listings)

Investor Dashboard (/dashboard/investor) — Portfolio & history

Profile (/profile) — Edit profile, avatar upload, KYC submission

### Admin Pages

KYC Review (/admin/kyc) — Approve/reject KYC submissions

Tournament Results (/admin/results) — Review & approve results

Wallet Management (/admin/wallet) — Deposit/withdrawal admin

## 2.2 API Routes (47 endpoints)

| Group | Description |
| --- | --- |
| Auth | Signup (rate-limited), OAuth callback |
| Listings | CRUD, confirm-registration, release-buyin, confirm-deposit, cancel (8 endpoints) |
| Investments | Browse & purchase shares with idempotency protection |
| Wallet | Balance check, crypto deposit, withdrawal, ECPay callback |
| Players | Directory, detail, reviews, Hendon Mob sync |
| Dashboard | Investor portfolio & player earnings |
| Tournament Results | Submit & review outcomes |
| Profile | CRUD, avatar upload, KYC document submission |
| Admin | KYC review, lifecycle management, escrow release, result approval, wallet admin, promote, dev-credit |
| Other | Platform stats, notifications, reviews, tournament sync, contact form, seed data, cron lifecycle |

## 2.3 Key Features Completed

Full authentication flow — email signup, Google OAuth, password reset, auto-confirm

KYC verification system — document upload, admin review, approve/reject with reasons, audit log

Marketplace — listing browse with filters, player directory, player profile with stats & ROI

Investment flow — share purchase with idempotency, wallet balance deduction, escrow

Listing lifecycle — full state machine from active → settled/cancelled

Tournament result submission & admin review

Crypto wallet — deposit (USDT/USDC/BTC/ETH), withdrawal, admin verification

Trilingual support — English, Traditional Chinese (Taiwan), Traditional Chinese (Hong Kong)

Mobile-first responsive design — PWA support, touch targets, mobile tab bar

Premium UI — glassmorphism, Framer Motion animations, 8-tone color system

Security — CSP headers, HSTS, RLS, rate limiting, idempotency, protected routes

Admin panel — KYC review, result approval, wallet management, escrow release

Avatar upload with crop modal

Notification system

Daily cron job for automated lifecycle transitions

# 3. System Architecture & Logic

## 3.1 Database Schema (PostgreSQL via Supabase)

| Table | Purpose |
| --- | --- |
| profiles | Users — role (investor/player/both), KYC status, wallet balance, avatar, bio |
| player_stats | Aggregated performance — ROI, tournament count, cash rate |
| monthly_roi | Historical monthly ROI tracking |
| tournaments | Tournament definitions — name, date, buy-in, guaranteed pool, type, region |
| listings | Player-created action sales — markup, shares offered/sold, status, deadlines |
| investments | Investor purchases — shares bought, amount paid, status |
| transactions | Financial ledger — deposits, withdrawals, purchases, payouts, fees |
| escrow | Holding amounts for unsettled listings |
| reviews | Player ratings from backers |
| tournament_results | Outcome submissions — win/loss/cancelled, prize, finish position |

## 3.2 Core Business Flows

### Investment Flow

Investor browses /marketplace and selects a listing

Goes to /checkout/[id] and enters number of shares

POST /api/investments (with idempotency key to prevent double-click)

Wallet balance deducted via adjust_wallet_balance RPC

Investment record created, listing shares updated

Funds held in escrow until settlement

### Listing Lifecycle

active → filled → buy_in_released → registered → in_progress → pending_result → pending_deposit → settled (or cancelled at any stage)

### Tournament Settlement

Player submits result via POST /api/tournament-results

Admin reviews and approves/rejects

On win: listing → pending_deposit, prize held in escrow

Player deposits prize, admin confirms

Escrow released, payouts distributed to investors proportionally

### KYC Verification

User uploads ID documents via /profile

Admin reviews in /admin/kyc — approve or reject with reason

Approval required before player can create listings

Full audit log maintained

## 3.3 Payment System

Supported: USDT (TRC-20), USDC (TRC-20), Bitcoin, Ethereum

Platform wallet: TJYMpMCx4goDn6yWUnrSJaLb8uXtoFains (Tron)

Deposit limits: $10 – $100,000

Withdrawal limits: $10 – $50,000

Platform fee: 2%

Flow: Generate reference → display crypto address → admin verifies on-chain transfer

## 3.4 Security

Content Security Policy (CSP) headers

HSTS (63M seconds max-age)

X-Frame-Options: DENY

Row Level Security (RLS) on all Supabase tables

Service role isolation — admin client only in API routes

In-memory rate limiting (financial: 5/60s, auth: 10/300s)

Idempotency cache (5-min TTL) for financial operations

Protected route middleware with auth redirect

# 4. Recent Development Activity

Mobile language switcher — short labels (EN/TW/HK) for mobile screens

KYC improvements — audit log, rejection reasons, document tips, investor banner

Visual overhaul — premium animations, glassmorphism, polished UI across landing page

Player profile redesign — circle avatar header

Language dropdown selector with zh-HK locale support

Vercel function region set to Hong Kong for lower latency

Mobile Home button fix — always navigates to top

Login & signup enhancements — Google OAuth, password toggle, strength meter, terms checkbox

Password reset flow with Supabase

Privacy page, footer nav completion, DB constraints & audit trail

PWA support, improved touch targets, readable fonts, responsive layouts

# 5. What's Next — Roadmap

## 5.1 High Priority

Real Payment Integration: Integrate with a crypto payment gateway (e.g. NOWPayments, CoinGate) for automated on-chain deposit verification instead of manual admin confirmation.

Automated Settlement Engine: Build an automated payout distribution system that calculates investor shares and distributes winnings without manual admin intervention.

Email Notifications: Transactional emails for signup confirmation, KYC status updates, investment confirmations, result notifications, and payout receipts (e.g. via Resend or SendGrid).

Real-time Updates: Add Supabase Realtime subscriptions for live listing status changes, new investments, and wallet balance updates.

Production KYC Provider: Integrate a third-party KYC/AML provider (e.g. Sumsub, Onfido) for automated identity verification.

## 5.2 Medium Priority

Search & Filtering Enhancements: Full-text search across players and listings, advanced filters (by game type, region, ROI range, buy-in range).

Player Verification Badges: Hendon Mob integration for verified tournament history, social media verification.

Review System Completion: Enable investors to leave reviews after settlement, display aggregate ratings on player profiles.

Analytics Dashboard: Platform-wide analytics for admins — total volume, active users, conversion rates, popular tournaments.

Multi-currency Support: Display prices in user's preferred currency (USD/TWD/HKD) with live conversion rates.

Chat / Messaging: In-app messaging between investors and players for pre-investment discussion.

## 5.3 Lower Priority / Future

Mobile Native App: React Native or Expo wrapper for iOS/Android app store presence.

Staking Pools: Allow multiple investors to form pools for large tournament buy-ins.

Player Performance AI: ML-based player rating and ROI prediction based on historical data.

Referral Program: Referral bonuses for investors who bring new users to the platform.

Fiat On-ramp: Credit card / bank transfer deposits via payment processor (Stripe, ECPay).

Tournament Calendar: Integrated calendar showing upcoming tournaments with auto-populated buy-in data.

Dispute Resolution: Formal dispute process for contested results or delayed payouts.

# 6. Summary

BackerHub has a solid MVP with 27 pages, 47 API endpoints, full auth/KYC, crypto wallet, investment flow, and a complete listing lifecycle state machine. The platform supports three locales (EN/TW/HK), has a premium responsive UI, and is deployed on Vercel with daily cron automation. The immediate next steps focus on automating the payment and settlement flows, adding email notifications, and integrating real-time updates to reduce manual admin overhead and improve the user experience.